## Slide 1
UNITED INTERNATIONAL UNIVERSITY · DEPARTMENT OF CSE
CSE 3522 — Database Management Systems Laboratory
PawHome
A Pet Adoption and Boarding Management System
PROJECT PROPOSAL
Week 8 · Group of five · Presented by all members
Notes: Opening slide. Introduce the project name and the one line that distinguishes it: PawHome does not stop at adoption, it also boards pets after adoption.

## Slide 2
SECTION 1
The Team
Each member owns one complete feature area, including its database work
1
Member One
[ Roll No. ]
Accounts, shelters and audit trail
2
Member Two
[ Roll No. ]
Pet catalogue, search and favourites
3
Member Three
[ Roll No. ]
Quizzes, scoring and recommendations
4
Member Four
[ Roll No. ]
Applications, approval and reporting
5
Member Five
[ Roll No. ]
Boarding, daily care and vaccinations
Replace the placeholder names and roll numbers before presenting.
Notes: Each member states their name, roll number and the feature area they own. Every member must speak — individual marks are awarded for participation.

## Slide 3
SECTION 2
The Problem
Shelters and adopters are served by tools that stop at the moment of adoption
01
Records are fragmented
Small shelters track pets, vaccinations and daily care on paper. Nobody can answer “which pets are overdue a vaccination?”
02
Adopters cannot judge fit
A photograph and a breed name say nothing about whether an energetic dog suits a small apartment. Mismatches end in returns.
03
History does not follow the pet
Certificates, medical notes and feeding records stay with whichever shelter held the animal. Adoption breaks the chain.
04
Nowhere to leave a pet
An owner travelling must choose a kennel that knows nothing about their animal — while the shelter that raised it sits unused.
The fourth problem is the one PawHome answers that an ordinary adoption site does not.
Notes: Spend most time on problem 4 — boarding is the differentiator and the examiner will remember it.

## Slide 4
SECTION 3
Objectives
1
A single authoritative record per animal
Profile, photographs, vaccination history and daily care in one place
2
Browsing and filtering for everyone
Species, breed, age, size, gender and temperament — open to guests
3
Eligibility assessed before application
An admin-authored quiz scores each applicant automatically
4
Explainable pet recommendations
Trait matching that says why a pet scored 92%, not just that it did
5
The full adoption lifecycle
Application, staff review, decision with a reason, permanent record
6
A boarding service for adopted pets
Dates, care instructions and photographic updates while owners travel
Notes: Six objectives, one per module. Objective 6 is the boarding service.

## Slide 5
SECTION 4
Four Stakeholders, Four Portals
Each role has its own navigation, permissions and screens
Guest
Not registered
Browse all available pets
Filter and search
View full pet profiles
Adopter
Registered public user
Favourites and recommendations
Eligibility and personality quizzes
Apply to adopt · track status
Request boarding for own pets
Shelter Staff
Belongs to one shelter
Manage pets and photo galleries
Review and decide applications
Vaccinations and daily care logs
Accept boarding · post updates
Administrator
Network-wide
Manage shelters and capacity
Approve staff accounts
Author all quiz question banks
Analytics and PDF reports
A guest becomes an adopter the moment they try to do anything beyond browsing — favouriting, taking the quiz or applying all prompt registration.
Notes: Guests convert to adopters: any action beyond browsing prompts registration.

## Slide 6
SECTION 4
The Adopter Journey
The pet stays in the system after adoption — that is the whole point
Browse
Filter the catalogue
Quiz
Eligibility + personality
Match
Ranked pets with reasons
Apply
Three-step application
Adopt
Staff approve; ownership moves
Board
Leave the pet while travelling
Every other adoption platform ends at step 5.
Because PawHome keeps the pet, its shelter and its medical history linked after adoption, the shelter that raised the animal is the natural place to board it — and it already holds the vaccination records that boarding requires.
Notes: This is the strongest slide in the deck. Land step 6.

## Slide 7
SECTION 4
How Personality Matching Works
Rule-based and explainable — not a black box
Seven traits, both sides
Staff tag each pet from a fixed vocabulary of seven temperament traits. The adopter's personality quiz maps each answer onto the same seven. Both sides speak one language, so the comparison is a set overlap.
Friendly
Playful
Calm
Shy
Energetic
Affectionate
Independent
What the adopter sees
92%
match with Cooper
Matched on Energetic, Affectionate and Playful.
Missed only on Independent.
A pure function of two sets — so it unit-tests cleanly and can be defended in a viva.
Notes: Emphasise explainability. An examiner will ask why a pet scored what it scored.

## Slide 8
SECTION 5
Technology Stack
Frontend
React 19 · Vite · Tailwind CSS 3
One layout per user role
Backend
Spring Boot 3.4.1 · Java 17 · Maven
REST API, rules, transaction boundaries
Database
MySQL 8.4 · InnoDB · utf8mb4
Owns every integrity constraint
Migrations
Flyway
One shared schema history for five developers
Security
Spring Security · JWT HS384 · BCrypt
Role-based access for four stakeholder types
Infrastructure
Docker Compose
Identical database on every machine
MySQL is used as the course requires. Java replaces PHP for database connectivity with the course teacher's confirmation, as section 2.1 of the guidelines permits.
Notes: Be ready for the question about PHP. The answer is: approval obtained under 2.1.

## Slide 9
SECTION 6
Database Design
Designed from the completed interface — every table serves a screen already drawn
25
Tables
2
Views
51
Foreign keys
7
Modules
3NF
Normalised
Module
Tables
Principal entities
Identity & Shelters
3
shelters · users · shelter_suites
Pets & Traits
5
pets · traits · pet_traits · pet_photos · favorites
Quiz & Matching
5
quiz_questions · quiz_options · option_traits · attempts · answers
Adoption
2
adoption_applications · adoptions
Boarding
3
boarding_requests · boarding_instructions · boarding_updates
Care & Health
4
care_tasks · care_logs · vaccinations · vaccine_types
Platform
3
audit_log · reports · notifications
Notes: Point out that the schema came from the design, not the other way round.

## Slide 10
SECTION 6
Normalisation to 3NF
Four documented exceptions, all with one reason
“This column is a historical record, not a current fact.”
Each exception below stores a value as it stood at a moment in time, so that a reviewed document does not silently change when the underlying row does.
1
Applicant name and address
A reviewed application must not change when the adopter later moves house
2
Quiz score frozen at submit
Admins may edit option weights, so recomputing an old score would change it
3
Shelter credited on an adoption
Reporting must credit the shelter that did the adoption, even after a transfer
4
Daily rate on a boarding request
A price quoted to a customer must not change retroactively
Two things we deliberately do NOT store:
A pet's vaccinated flag — derived from the records, so a green tick can never appear beside an overdue shot. · The adopter's trait profile — exposed as a view instead.
Notes: The examiner will ask why the schema is not fully 3NF. This slide is the answer.

## Slide 11
SECTION 6
SQL Concept Coverage
All seven demonstrated through working features, not standalone scripts
Requirement
The feature that produces it
DML
Add a pet · approve an application · remove a favourite (a real DELETE)
Aggregation
Adoptions grouped by shelter; HAVING drives the shelter capacity alert
Joins
INNER across the review queue; LEFT JOIN finds pets with no vaccination record at all
Subquery
Correlated — excludes pets the adopter has already applied for
View
v_pet_listing, consumed by four separate pages
Transaction
Approving an adoption: five steps that must all succeed or all roll back
Index
On the boarding overlap check — it shortens a row lock, not just a query
Every checkpoint delivers at least two of the seven, so progress is demonstrable at Week 9 and Week 10 rather than concentrated at the end.
Notes: This slide directly answers the course's SQL coverage checklist.

## Slide 12
SECTION 7
Methodology
Agile — chosen because the assessment structure is already iterative
Why not Waterfall
The course requires demonstrable completion of 30% at Week 9, 60% at Week 10 and 100% at Week 11. That is four graded increments of working software. A Waterfall plan, where testing follows a finished build, could not produce a running demonstration at those checkpoints.
So the methodology is not a preference — it is a consequence of how we are marked.
Vertical slices, not layers
Database table
Entity
Repository
Service
Controller
Working page
Each increment ships complete features, so every checkpoint demonstrates something that runs.
Notes: Tie the methodology directly to the Week 9/10/11 marking scheme.

## Slide 13
SECTION 8
Scope
What we commit to, and what we deliberately exclude
✓
Within scope
Four role-based portals with JWT authentication
Shelter, staff-approval and capacity management
Pet profiles, galleries, traits, search and filtering
Three admin-authored quiz banks and trait matching
Adoption applications, review and permanent records
Boarding requests, suites, care instructions, updates
Care tasks, care logs and vaccination records
Dashboards, PDF reports, CSV export and audit trail
✕
Outside scope
Online payment processing — fees are recorded as amounts only
Direct messaging between adopters and shelters
A native mobile application (the interface is responsive)
Google and Apple sign-in
Integration with external veterinary systems
Physical transport and real-time location tracking
The exclusions exist so that everything on the left can be delivered completely.
Notes: Being explicit about exclusions is a strength, not a weakness. Say so.

## Slide 14
SECTION 9
Timeline and Work Distribution
Week 8
Proposal
Design, ER diagram and schema finalised
Week 9
30%
Database, authentication, shelters, pets, browsing
Week 10
60%
Quizzes, applications, approval transaction
Week 11
100%
Boarding, care, analytics and PDF reports
Week 12
Final
Testing, documentation, presentation
Member
Feature area
Tables owned
1
Accounts, shelters, audit
users · shelters · shelter_suites · audit_log
2
Pet catalogue and favourites
pets · traits · pet_traits · pet_photos · favorites
3
Quizzes and recommendations
quiz_questions · options · option_traits · attempts · answers
4
Applications and reporting
adoption_applications · adoptions · reports
5
Boarding, care, vaccinations
boarding_* · care_tasks · care_logs · vaccinations
Notes: Each member owns tables nobody else writes to — that is how individual contribution is evidenced at Weeks 9, 10 and 11.

## Slide 15
SECTION 10
Risks and Dependencies
1
Five developers, one schema
Flyway versioned migrations. The schema is never hand-edited, and a migration that has run is never modified.
2
A short build window
Scope is ordered by checkpoint, so a delay postpones a known feature rather than leaving the system incomplete.
3
A member falling behind
Feature areas are independent, and the first completed module becomes the template the rest follow.
4
Weekly lab demonstrations
The database runs in Docker Compose — an identical instance starts with one command on any machine.
Dependencies
Teacher's approval for Java in place of PHP · Docker Desktop on every machine · MySQL 8.4+ (earlier versions parse CHECK constraints without enforcing them) · All five members present at the Week 8 and Week 12 presentations
Notes: Mention the MySQL 8.4 dependency — it is a real integrity risk, not boilerplate.

## Slide 16
Thank you
Questions welcome.
PawHome · A Pet Adoption and Boarding Management System
CSE 3522 — Database Management Systems Laboratory · United International University
Notes: Close by restating the differentiator: the pet's record continues after adoption, which is what makes boarding possible.